Intern Task Document — Crater → FastAPI + React Migration

Below is a sequential task breakdown organized into 8 sprints. Each task is small, self-contained, and has clear acceptance criteria. Tasks within a sprint can be parallelized between backend and frontend interns.

Sprint 0 — Project Setup & Scaffolding (Foundation)

| # | Task | Assignee | Description | Reference File | Acceptance Criteria |
| --- | --- | --- | --- | --- | --- |
| 0.1 | Init FastAPI backend project | Backend | Create backend/ dir with FastAPI app, requirements.txt, app/main.py, CORS config, health check endpoint GET /api/ping returning {"success": "ok"} | crater-master/routes/api.php lines 125-129 | curl /api/ping returns 200 |
| 0.2 | Init React frontend project | Frontend | npm create vite@latest frontend -- --template react-ts, install Tailwind CSS 3, React Router v6, Axios, Zustand. Configure proxy to backend | crater-master/package.json lines 29-58 | npm run dev serves blank app with Tailwind working |
| 0.3 | Docker Compose setup | Backend | docker-compose.yml with PostgreSQL 15, Redis 7, backend (uvicorn), frontend (vite dev) | — | docker-compose up starts all 4 services |
| 0.4 | SQLAlchemy + Alembic setup | Backend | Configure SQLAlchemy 2.0 async engine, Alembic for migrations, app/database.py with session dependency | — | alembic upgrade head runs without error |
| 0.5 | Base Pydantic config | Backend | app/config.py using pydantic-settings — DB URL, secret key, JWT expiry, CORS origins from .env | — | — |

Sprint 1 — Auth + Users + Companies

| # | Task | Assignee | Description | Reference File | Acceptance Criteria |
| --- | --- | --- | --- | --- | --- |
| 1.1 | Create users table migration | Backend | Fields: id, name, email, password (hashed), phone, role, creator_id (FK→users), company_id, created_at, updated_at. Use Alembic. | crater-master/database/migrations/2014_10_12_000000_create_users_table.php | Migration runs, table created |
| 1.2 | Create companies table migration | Backend | Fields: id, name, slug (unique), unique_hash, owner_id (FK→users), created_at, updated_at | crater-master/database/migrations/2014_10_11_071840_create_companies_table.php | Migration runs |
| 1.3 | Create user_company pivot table | Backend | Fields: user_id (FK), company_id (FK) — many-to-many | crater-master/database/migrations/2021_07_01_060700_create_user_company_table.php | Migration runs |
| 1.4 | User & Company SQLAlchemy models | Backend | app/models/user.py, app/models/company.py with relationships (company.owner, company.users, user.companies) | crater-master/app/Models/User.php, crater-master/app/Models/Company.php | Models importable, relationships work |
| 1.5 | JWT auth utilities | Backend | app/core/security.py — password hashing (bcrypt), JWT create/verify (python-jose), OAuth2PasswordBearer dependency | crater-master/app/Http/Controllers/V1/Admin/Mobile/AuthController.php | create_access_token() and verify_token() work |
| 1.6 | Auth API endpoints | Backend | POST /api/v1/auth/login (email+password → JWT), POST /api/v1/auth/logout, GET /api/v1/auth/check | crater-master/routes/api.php lines 146-156 | Login returns JWT, protected routes reject without token |
| 1.7 | Company CRUD endpoints | Backend | POST /api/v1/companies, GET /api/v1/companies, POST /api/v1/companies/delete. On create: call setup_default_data() | crater-master/routes/api.php lines 452-458 | Create company, list user's companies |
| 1.8 | Company middleware (multi-tenancy) | Backend | FastAPI dependency that reads company header from request, validates user belongs to company, injects company_id into queries | crater-master/app/Models/Invoice.php lines 293-296 (scopeWhereCompany) | All queries scoped to company from header |
| 1.9 | Company default data setup | Backend | Service function that creates default payment methods, default units, and 50+ default settings | crater-master/app/Models/Company.php lines 171-253 | New company has all defaults |
| 1.10 | Login page (React) | Frontend | Email + password form, call /api/v1/auth/login, store JWT in Zustand + localStorage, redirect to dashboard | — | User can log in, token persisted |
| 1.11 | App layout + sidebar (React) | Frontend | Sidebar with nav links: Dashboard, Customers, Items, Invoices, Estimates, Expenses, Payments, Recurring Invoices, Settings. Company switcher dropdown in header | — | Navigation renders, company switcher sends company header |
| 1.12 | Users CRUD endpoints | Backend | GET/POST/PUT /api/v1/users, POST /api/v1/users/delete. Fields: name, email, password, phone, role | crater-master/routes/api.php lines 464-466 | CRUD works, passwords hashed |

Sprint 2 — Customers + Items + Tax Types (Master Data)

| # | Task | Assignee | Description | Reference File | Acceptance Criteria |
| --- | --- | --- | --- | --- | --- |
| 2.1 | Create currencies + countries seed tables | Backend | Migration + seed data. Currencies: id, name, code, symbol, precision, thousand_separator, decimal_separator. Countries: id, code, name, phonecode | crater-master/database/migrations/2014_10_11_125754_create_currencies_table.php | 150+ currencies, 200+ countries seeded |
| 2.2 | Create customers table | Backend | Fields: id, name, email, phone, contact_name, company_name, website, password (nullable, for portal), enable_portal, currency_id (FK), company_id (FK), creator_id (FK), created_at, updated_at | crater-master/database/migrations/2021_06_28_111647_create_customers_table.php lines 16-37 | Migration runs |
| 2.3 | Create addresses table | Backend | Fields: id, name, address_street_1, address_street_2, city, state, zip, phone, fax, country_id (FK), type (enum: billing/shipping), customer_id (FK, nullable), company_id (FK) | crater-master/database/migrations/2019_08_30_072639_create_addresses_table.php | Migration runs |
| 2.4 | Customer model + CRUD API | Backend | GET/POST/PUT /api/v1/customers, POST /api/v1/customers/delete, GET /api/v1/customers/{id}/stats. Filters: search (name/contact_name/company_name), date range, ordering. Include billing/shipping addresses in create/update | crater-master/app/Http/Controllers/V1/Admin/Customer/CustomersController.php | CRUD with addresses works, filters work |
| 2.5 | Create items + units tables | Backend | Items: id, name, description, price (BigInt), unit_id (FK), company_id (FK), creator_id (FK), currency_id (FK), tax_per_item. Units: id, name, company_id (FK) | crater-master/database/migrations/2017_04_11_081227_create_items_table.php | Migration runs |
| 2.6 | Item + Unit models + CRUD API | Backend | CRUD /api/v1/items, CRUD /api/v1/units, POST /api/v1/items/delete. Items include linked taxes. | crater-master/routes/api.php lines 258-262 | CRUD works, items have taxes |
| 2.7 | Create tax_types + taxes tables | Backend | tax_types: id, name, percent (decimal 5,2), compound_tax, collective_tax, type, description, company_id. taxes: id, tax_type_id (FK), name, amount (BigInt), percent, compound_tax — polymorphic FKs to invoice/estimate/item (all nullable) | crater-master/database/migrations/2019_09_21_052540_create_tax_types_table.php, crater-master/database/migrations/2019_09_21_052548_create_taxes_table.php lines 16-37 | Migration runs |
| 2.8 | TaxType CRUD API | Backend | CRUD /api/v1/tax-types | crater-master/routes/api.php line 420 | CRUD works |
| 2.9 | Customers list + form page (React) | Frontend | Table with search, pagination. Create/Edit form with name, email, phone, contact_name, company_name, billing address, shipping address, currency dropdown | — | List, create, edit, delete customers |
| 2.10 | Items list + form page (React) | Frontend | Table with search, pagination. Create/Edit form with name, description, price (formatted as currency), unit dropdown, tax selection | — | List, create, edit, delete items |
| 2.11 | Lookup endpoints | Backend | GET /api/v1/countries, GET /api/v1/currencies, GET /api/v1/timezones, GET /api/v1/date/formats | crater-master/routes/api.php lines 232-236 | All return static data |

Sprint 3 — Invoices (Core Feature)

| # | Task | Assignee | Description | Reference File | Acceptance Criteria |
| --- | --- | --- | --- | --- | --- |
| 3.1 | Create invoices table | Backend | Fields: id, invoice_number, invoice_date, due_date, reference_number, status (DRAFT/SENT/VIEWED/COMPLETED), paid_status (UNPAID/PARTIALLY_PAID/PAID), tax_per_item, discount_per_item, notes, discount_type, discount, discount_val, sub_total, total, tax, due_amount (all BigInt), sent, viewed, overdue (booleans), template_name, unique_hash, sequence_number, customer_sequence_number, exchange_rate, base_* columns, currency_id (FK), customer_id (FK), company_id (FK), creator_id (FK), recurring_invoice_id (FK nullable), sales_tax_type, sales_tax_address_type | crater-master/database/migrations/2017_04_12_090759_create_invoices_table.php + subsequent alter migrations | Migration runs |
| 3.2 | Create invoice_items table | Backend | Fields: id, name, description, discount_type, price, quantity, discount, discount_val, tax, total (all BigInt), unit_name, base_price, base_discount_val, base_tax, base_total, exchange_rate, invoice_id (FK), item_id (FK nullable), company_id (FK), recurring_invoice_id (FK nullable) | crater-master/database/migrations/2017_04_12_091015_create_invoice_items_table.php | Migration runs |
| 3.3 | Invoice + InvoiceItem models | Backend | SQLAlchemy models with relationships: invoice.items, invoice.taxes, invoice.payments, invoice.customer, invoice.currency, invoice.company, invoice.creator | crater-master/app/Models/Invoice.php lines 65-113 | Models work with relationships |
| 3.4 | Serial number formatter service | Backend | app/services/serial_number.py — parse format like {{SERIES:INV}}{{DELIMITER:-}}{{SEQUENCE:6}}, auto-increment sequence per company, per customer. Read format from company_settings | crater-master/app/Models/Company.php line 239 (format: {{SERIES:INV}}{{DELIMITER:-}}{{SEQUENCE:6}}) | INV-000001, INV-000002 generated correctly |
| 3.5 | Hashids utility | Backend | app/core/hashids.py — generate unique_hash from invoice ID using hashids Python package. Separate salt per model type (Invoice, Estimate, Payment) | crater-master/app/Models/Invoice.php line 335 | Deterministic hash from ID |
| 3.6 | Invoice create endpoint | Backend | POST /api/v1/invoices — Accept: customer_id, invoice_date, due_date, discount, discount_type, items[] (each with name, price, quantity, discount, taxes[]), taxes[] (invoice-level). Logic: create invoice, generate serial number + unique_hash, create invoice_items with base_* calculations, create taxes, log exchange rate, save custom fields, set due_amount = total | crater-master/app/Models/Invoice.php lines 317-364 | Invoice created with items, taxes, correct totals |
| 3.7 | Invoice update endpoint | Backend | PUT /api/v1/invoices/{id} — Cannot change customer if payments exist, new total >= paid amount, recalc due_amount, delete old items/taxes, recreate from request, update paid_status | crater-master/app/Models/Invoice.php lines 366-439 | Update works, due_amount recalculated correctly |
| 3.8 | Invoice list endpoint | Backend | GET /api/v1/invoices — Join with customers. Filters: search (customer name), status, paid_status, invoice_number, date range, customer_id. Ordering by any field. Pagination. Return invoice_total_count in meta | crater-master/app/Http/Controllers/V1/Admin/Invoice/InvoicesController.php lines 20-37 | Filtered, paginated list works |
| 3.9 | Invoice show + delete endpoints | Backend | GET /api/v1/invoices/{id}, POST /api/v1/invoices/delete (accepts ids[]). Delete also deletes linked transactions | crater-master/app/Models/Invoice.php lines 711-724 | Show returns full invoice with items/taxes/customer. Bulk delete works |
| 3.10 | Invoice status change endpoint | Backend | POST /api/v1/invoices/{id}/status — Change status to SENT/COMPLETED. When marking SENT, set sent=true | crater-master/routes/api.php line 274 | Status changes correctly |
| 3.11 | Invoice clone endpoint | Backend | POST /api/v1/invoices/{id}/clone — Duplicate invoice with new number, reset status to DRAFT, due_amount = total | crater-master/routes/api.php line 272 | Cloned invoice created |
| 3.12 | Invoice templates endpoint | Backend | GET /api/v1/invoices/templates — Return list of available PDF template names with preview image paths | crater-master/app/Models/Invoice.php lines 658-670 | Returns template list |
| 3.13 | Invoices list page (React) | Frontend | Table: invoice_number, date, customer name, status badge (color-coded), paid_status badge, total, due_amount, actions. Filters: search, status dropdown, date range picker. Pagination | — | List renders with filters |
| 3.14 | Invoice create/edit form (React) | Frontend | Form: customer dropdown (searchable), invoice_date, due_date, line items table (add item from catalog or manual, qty, price, discount, tax — auto-calc line total), invoice-level discount, invoice-level taxes, notes, template selector. Live total calculation | — | Create/edit invoice with live totals |

Sprint 4 — Estimates + Payments + Expenses

| # | Task | Assignee | Description | Reference File | Acceptance Criteria |
| --- | --- | --- | --- | --- | --- |
| 4.1 | Create estimates + estimate_items tables | Backend | Same structure as invoices/invoice_items but with: estimate_number, estimate_date, expiry_date, status (DRAFT/SENT/VIEWED/EXPIRED/ACCEPTED/REJECTED). No paid_status or due_amount. | crater-master/database/migrations/2017_05_05_055609_create_estimates_table.php | Migration runs |
| 4.2 | Estimate model + CRUD API | Backend | Same pattern as invoices: create with items/taxes, serial number, hashid. Filters: search, status, date range, customer_id. CRUD /api/v1/estimates | crater-master/app/Models/Estimate.php lines 208-298 | CRUD works |
| 4.3 | Estimate → Invoice conversion | Backend | POST /api/v1/estimates/{id}/convert-to-invoice — Logic: (1) Copy all fields from estimate to invoice, (2) Copy items with taxes, (3) Map estimate template to invoice template, (4) Set invoice status=DRAFT, paid_status=UNPAID, due_amount=total, (5) Check estimate_convert_action setting: 'delete_estimate' → delete, 'mark_estimate_as_accepted' → update status | crater-master/app/Http/Controllers/V1/Admin/Estimate/ConvertEstimateController.php lines 25-133 | Conversion creates correct invoice, estimate action applied |
| 4.4 | Estimate status + send endpoints | Backend | POST /api/v1/estimates/{id}/status (change to ACCEPTED/REJECTED/SENT), POST /api/v1/estimates/{id}/send (email), GET /api/v1/estimates/{id}/send/preview | crater-master/routes/api.php lines 296-308 | Status changes, email preview works |
| 4.5 | Create payments + payment_methods tables | Backend | payments: id, payment_number, payment_date, amount (BigInt), notes, unique_hash, exchange_rate, base_amount, currency_id, customer_id, invoice_id (FK nullable), company_id, payment_method_id (FK), creator_id, transaction_id (FK nullable). payment_methods: id, name, type, company_id | crater-master/database/migrations/2019_09_03_135234_create_payments_table.php | Migration runs |
| 4.6 | Payment create endpoint | Backend | POST /api/v1/payments — Critical logic: If invoice_id provided, call invoice.subtract_payment(amount) which: (1) Reduces due_amount, (2) Updates paid_status: due=0 → PAID, due=total → UNPAID, else → PARTIALLY_PAID, (3) If PAID, set status=COMPLETED | crater-master/app/Models/Payment.php lines 145-187, crater-master/app/Models/Invoice.php lines 672-709 | Payment created, invoice due_amount updated |
| 4.7 | Payment update endpoint | Backend | PUT /api/v1/payments/{id} — Handle 3 cases: (1) Invoice changed → add back old amount to old invoice, subtract from new, (2) Invoice removed → add back to old invoice, (3) Same invoice, amount changed → add back old, subtract new | crater-master/app/Models/Payment.php lines 189-239 | All 3 cases handled correctly |
| 4.8 | Payment delete endpoint | Backend | POST /api/v1/payments/delete — For each payment: if linked to invoice, add amount back to invoice.due_amount, update paid_status | crater-master/app/Models/Payment.php lines 241-264 | Delete restores invoice due_amount |
| 4.9 | Payment list + show + send | Backend | GET /api/v1/payments with filters (search, payment_number, payment_method_id, customer_id, date range). POST /api/v1/payments/{id}/send | crater-master/app/Models/Payment.php lines 296-331 | Filtered list works |
| 4.10 | Create expenses + expense_categories tables | Backend | expenses: id, expense_date, amount (BigInt), notes, exchange_rate, base_amount, currency_id, expense_category_id (FK), customer_id (FK nullable), company_id, creator_id, payment_method_id (FK nullable). expense_categories: id, name, description, company_id | crater-master/database/migrations/2018_11_02_133956_create_expenses_table.php | Migration runs |
| 4.11 | Expense + Category CRUD API | Backend | CRUD /api/v1/expenses, CRUD /api/v1/categories. Expense supports receipt upload (file upload endpoint). Filters: search, category, customer, date range. | crater-master/routes/api.php lines 314-322 | CRUD works, receipt upload works |
| 4.12 | Estimates list + form page (React) | Frontend | Same pattern as invoices. Add "Convert to Invoice" button on estimate detail. Status badges: DRAFT(gray), SENT(blue), ACCEPTED(green), REJECTED(red), EXPIRED(amber) | — | Full estimates UI with conversion |
| 4.13 | Payments list + form page (React) | Frontend | Form: customer dropdown, invoice dropdown (filtered by customer, showing due amounts), amount, payment_date, payment_method dropdown, notes. Show invoice due_amount updating live. | — | Payment form with invoice linking |
| 4.14 | Expenses list + form page (React) | Frontend | Form: category dropdown, amount, date, payment method, customer (optional), notes, receipt image upload. List with category filter. | — | Full expenses UI |

Sprint 5 — Dashboard + Recurring Invoices + Custom Fields

| # | Task | Assignee | Description | Reference File | Acceptance Criteria |
| --- | --- | --- | --- | --- | --- |
| 5.1 | Dashboard API endpoint | Backend | GET /api/v1/dashboard — Logic: (1) Read fiscal_year from settings, (2) Loop 12 months from fiscal year start, (3) Sum invoice base_total, expense base_amount, payment base_amount, calculate net_income = receipts - expenses, (4) Return chart_data (months[], invoice_totals[], expense_totals[], receipt_totals[], net_income_totals[]), total_sales, total_receipts, total_expenses, total_net_income, total_customer_count, total_invoice_count, total_estimate_count, total_amount_due, recent_due_invoices (top 5), recent_estimates (top 5). Support previous_year query param. | crater-master/app/Http/Controllers/V1/Admin/Dashboard/DashboardController.php lines 25-165 | Dashboard returns correct fiscal year data |
| 5.2 | Dashboard page (React) | Frontend | 4 summary cards (Sales, Receipts, Expenses, Net Income). Line/bar chart (Chart.js) showing 12-month data. Recent due invoices table. Recent estimates table. Year toggle (current/previous). | — | Dashboard renders with chart |
| 5.3 | Create recurring_invoices table | Backend | Fields: id, starts_at, frequency (cron string), status (ACTIVE/ON_HOLD/COMPLETED), send_automatically, next_invoice_at, limit_by (NONE/COUNT/DATE), limit_count, limit_date, customer_id, company_id, creator_id, currency_id, exchange_rate, tax_per_item, discount_per_item, discount_type, discount, discount_val, sub_total, total, tax, due_amount, template_name, notes | crater-master/database/migrations/2021_07_09_063502_create_recurring_invoices_table.php lines 16-47 | Migration runs |
| 5.4 | RecurringInvoice model + CRUD API | Backend | CRUD /api/v1/recurring-invoices, GET /api/v1/recurring-invoice-frequency. Create/update with items and taxes (same pattern as invoice). | crater-master/app/Models/RecurringInvoice.php lines 187-262 | CRUD works |
| 5.5 | Recurring invoice generation logic | Backend | Celery periodic task (or cron endpoint GET /api/cron). For each ACTIVE recurring invoice where next_invoice_at ≤ now: (1) Check limit (DATE/COUNT), (2) Create invoice from template (copy fields, items, taxes, custom fields), (3) Generate serial number, (4) If send_automatically=true, send email, (5) Update next_invoice_at using cron, (6) If limit reached, mark COMPLETED | crater-master/app/Models/RecurringInvoice.php lines 264-383 | Recurring invoices auto-generate correctly |
| 5.6 | Create custom_fields + custom_field_values tables | Backend | custom_fields: id, name, slug, model_type (Invoice/Estimate/Customer/Expense/Payment), type (Text/Number/Date/Time/DateTime/Boolean/Dropdown), placeholder, options (JSON), is_required, order, company_id. custom_field_values: id, custom_field_id (FK), custom_field_valuable_type, custom_field_valuable_id (polymorphic), type, boolean_answer, date_answer, time_answer, string_answer, number_answer, date_time_answer, company_id | crater-master/database/migrations/2020_02_01_063235_create_custom_fields_table.php | Migration runs |
| 5.7 | Custom fields CRUD + integration | Backend | CRUD /api/v1/custom-fields. When creating/updating invoices/estimates/customers/expenses/payments, accept customFields[] array and save values. Return custom field values in show endpoints. | crater-master/routes/api.php line 342 | Custom fields saved and returned |
| 5.8 | Recurring invoices page (React) | Frontend | List with status filter. Create form: customer, frequency selector (weekly/monthly/yearly/custom cron), start date, limit type, items/taxes (same as invoice form), send_automatically toggle. | — | Full recurring invoices UI |

Sprint 6 — PDF Generation + Email System

| # | Task | Assignee | Description | Reference File | Acceptance Criteria |
| --- | --- | --- | --- | --- | --- |
| 6.1 | PDF service setup | Backend | Create app/services/pdf_service.py. Use WeasyPrint (or ReportLab). Accept Jinja2 HTML template + context dict → return PDF bytes. Install WeasyPrint in requirements. | crater-master/app/Models/Invoice.php lines 542-588 (getPDFData) | generate_pdf(template, context) returns valid PDF bytes |
| 6.2 | Invoice PDF template (Template 1) | Backend | Create invoice1.html Jinja2 template: company logo + address (left), invoice number + date + due date (right), billing/shipping addresses, items table (name, qty, price, discount, tax, total), subtotal/tax/discount/total summary, notes. Inline CSS. | crater-master/resources/views/app/pdf/invoice/invoice1.blade.php lines 1-120, partials/table.blade.php lines 1-60 | PDF renders with all invoice data, company logo, formatted currency |
| 6.3 | Invoice PDF template (Template 2 & 3) | Backend | Create invoice2.html (colored header bar) and invoice3.html (side-by-side logo + address). Same items table partial. | crater-master/resources/views/app/pdf/invoice/invoice2.blade.php, invoice3.blade.php | 3 distinct invoice templates render correctly |
| 6.4 | Estimate + Payment PDF templates | Backend | Create estimate1-3.html and payment1-3.html. Same structure as invoices but with estimate/payment-specific fields. | crater-master/resources/views/app/pdf/estimate/, payment/ | All 9 PDF templates render |
| 6.5 | PDF API endpoints | Backend | GET /api/v1/invoices/{id}/pdf — ?preview=true returns HTML; else PDF stream. Same for estimates/payments. Use Celery GeneratePdfTask for async. Add save_pdf_to_disk support. | crater-master/app/Http/Controllers/V1/PDF/InvoicePdfController.php lines 1-25 | PDF downloads work, preview returns HTML |
| 6.6 | Invoice templates list endpoint | Backend | GET /api/v1/invoices/templates — scan template directory, return template names with preview image paths. Same for estimates. | crater-master/app/Models/Invoice.php lines 658-670 (invoiceTemplates) | Returns list of available templates |
| 6.7 | Email service setup | Backend | Create app/services/email_service.py using FastAPI-Mail. Configure SMTP from DB settings. Support SMTP, Mailgun, SES. Create Jinja2 email templates for invoice, estimate, payment. | crater-master/config/mail.php lines 1-120, MailConfigurationController.php lines 1-90 | Emails send via configured SMTP |
| 6.8 | Send invoice/estimate/payment via email | Backend | POST /api/v1/invoices/{id}/send — accepts {to, subject, body}. Attach PDF if invoice_email_attachment=YES. Log email in email_logs with expirable token. GET /api/v1/invoices/{id}/send/preview — rendered email body with placeholders. Same for estimates/payments. | crater-master/app/Models/Invoice.php lines 639-656 (getEmailString, getExtraFields) | Email sends with PDF attachment, preview shows rendered body |
| 6.9 | Public PDF link via email token | Backend | When email sent, generate unique token (UUID) with expiry. GET /api/v1/pdf/{token} — validate token, check expiry, return PDF. Allows customer PDF access without login. | crater-master/app/Models/EmailLog.php | Token-based PDF access works, expired tokens return 403 |
| 6.10 | Mail configuration settings page (React) | Frontend | Settings → Mail Configuration page. Driver selector (SMTP, Mailgun, SES, Sendmail). Dynamic form fields per driver. From name/email fields. "Test Email" button. | crater-master/resources/scripts/admin/views/settings/MailConfigSetting.vue lines 1-90 | Mail config saves, test email sends |
| 6.11 | Send invoice modal (React) | Frontend | On invoice detail page, "Send" button opens modal: To (pre-filled), Subject, Body (rich text, pre-filled from template). Preview tab. Send button triggers API. | — | Invoice email sends from UI |
| 6.12 | PDF preview + download (React) | Frontend | On invoice/estimate/payment detail page: "Preview" button shows PDF in iframe/modal. "Download" triggers PDF download. Template selector dropdown on create/edit forms. | — | PDF preview and download work |

Sprint 7 — RBAC + Settings + Customer Portal

| # | Task | Assignee | Description | Reference File | Acceptance Criteria |
| --- | --- | --- | --- | --- | --- |
| 7.1 | RBAC tables migration | Backend | Create 4 tables: abilities, roles, assigned_roles, permissions. Scope = company_id for multi-tenancy. | crater-master/database/migrations/2021_06_28_105334_create_bouncer_tables.php lines 38-99 | Migration runs, 4 tables created |
| 7.2 | Abilities config | Backend | Create app/config/abilities.py — define all 42 abilities as list of dicts with name, ability, model, depends_on[]. Models: Customer, Item, TaxType, Estimate, Invoice, RecurringInvoice, Payment, Expense, CustomField, ExchangeRateProvider, financial-reports, notes, dashboard | crater-master/config/abilities.php lines 1-420 | All 42 abilities defined |
| 7.3 | RBAC service + middleware | Backend | app/services/rbac_service.py with functions: create_role, assign_role, check_ability. FastAPI dependency require_ability(ability_name) raises 403 if lacking. Auto-create "super admin" on company creation. | crater-master/app/Http/Middleware/ScopeBouncer.php lines 34-44, Company.php lines 156-169 (setupRoles) | Permissions checked on every protected endpoint |
| 7.4 | Roles CRUD API | Backend | GET /api/v1/abilities — return grouped abilities. CRUD /api/v1/roles — create role with abilities, update syncs abilities, delete checks no users attached. Owner-only access. | crater-master/app/Http/Controllers/V1/Admin/Role/RolesController.php lines 1-119 | Roles CRUD works, abilities sync correctly |
| 7.5 | Apply RBAC to all existing endpoints | Backend | Add require_ability() dependencies to all endpoints. Owner-only endpoints (roles, settings, users, backups) check user.is_owner. | crater-master/app/Policies/PaymentPolicy.php lines 1-60 | Unauthorized users get 403 |
| 7.6 | Settings API endpoints | Backend | Profile: GET/PUT /api/v1/me, GET/PUT /api/v1/me/settings, POST /api/v1/me/upload-avatar. Company: PUT /api/v1/company, POST /api/v1/company/upload-logo, GET/POST /api/v1/company/settings, GET/POST /api/v1/settings. Company settings stored in company_settings table. | crater-master/routes/api.php lines 375-396, CompanyController.php lines 1-90 | All settings endpoints work |
| 7.7 | Preferences settings | Backend | Settings include: currency, language, time_zone, fiscal_year, carbon_date_format, moment_date_format, discount_per_item, tax_per_item, retrospective_edits, automatically_expire_public_links, link_expiry_days | crater-master/app/Models/Company.php lines 194-253 (setupDefaultSettings) | All 50+ default settings created on company setup |
| 7.8 | Notification settings | Backend | Settings: notification_email, notify_invoice_viewed, notify_estimate_viewed. When invoice/estimate viewed via public link, send notification if enabled. | crater-master/resources/scripts/admin/views/settings/NotificationsSetting.vue lines 31-162 | Notification preferences save, view notifications trigger |
| 7.9 | Customer portal — auth | Backend | Separate auth flow for customers. POST /api/v1/{company_slug}/customer/auth/password/email (send reset link), POST /api/v1/{company_slug}/customer/auth/reset/password. JWT guard/scope. | crater-master/routes/api.php lines 496-509 | Customer can reset password and log in |
| 7.10 | Customer portal — API endpoints | Backend | GET /api/v1/{company_slug}/customer/bootstrap — return customer data, menu, currency, modules. GET /api/v1/{company_slug}/customer/dashboard — due_amount, invoice/estimate/payment counts, recent invoices/estimates. Read-only: invoices, estimates, payments, expenses. POST /profile, GET /me. | BootstrapController.php lines 1-40, routes/api.php lines 515-546 | Customer portal API returns correct scoped data |
| 7.11 | Roles settings page (React) | Frontend | Settings → Roles page. Table of roles. "Add New Role" modal with role name input, grouped abilities checkboxes, Select All/None. Edit/delete roles. "Super admin" not editable/deletable. | RolesSettings.vue lines 1-60, RolesModal.vue lines 61-120 | Roles CRUD from UI, abilities toggle works |
| 7.12 | Settings pages (React) | Frontend | Build all settings sub-pages: Account Settings, Company Info, Preferences, Customization, Notifications. | admin-router.js lines 234-331 | All settings pages functional |
| 7.13 | Customer portal frontend (React) | Frontend | Separate route group /:company/customer/. Login page, Dashboard (due amount, counts, recent invoices/estimates tables), Invoices/Estimates/Payments list + detail views, Profile. Read-only. | customer-router.js lines 17-104, DashboardStats.vue lines 1-66 | Customer can log in, view invoices/estimates/payments |

Sprint 8 — Exchange Rates + Backups + File Disks + Notes + Polish

| # | Task | Assignee | Description | Reference File | Acceptance Criteria |
| --- | --- | --- | --- | --- | --- |
| 8.1 | Exchange rate provider tables | Backend | Create exchange_rate_providers and exchange_rate_logs tables with necessary fields. | crater-master/database/migrations/2021_09_28_081543_create_exchange_rate_providers_table.php lines 16-27 | Migration runs |
| 8.2 | Exchange rate provider CRUD + fetch | Backend | CRUD /api/v1/exchange-rate-providers. Fetch live rate, get active provider, supported/used currencies. Validate API key on create/update. Cannot delete active provider. | ExchangeRateProviderController.php lines 61-117 | Provider CRUD works, live rates fetch |
| 8.3 | Bulk exchange rate update | Backend | POST /api/v1/currencies/bulk-update-exchange-rate. Update all base_* fields on invoices, estimates, payments, taxes. Runs only once. | BulkExchangeRateController.php lines 1-120 | Bulk update recalculates all base amounts correctly |
| 8.4 | File disk tables + CRUD | Backend | Create file_disks table. CRUD /api/v1/disks, GET /api/v1/disk/drivers. Validate credentials on create. setAsDefault updates others. | FileDisk.php lines 1-180, DiskController.php lines 31-90 | Disk CRUD works, credential validation works |
| 8.5 | Backup system | Backend | GET /api/v1/backups, POST /api/v1/backups (full/db/files), DELETE /api/v1/backups/{disk}, GET /api/v1/download-backup. Uses pg_dump + zip. | BackupsController.php lines 1-99, CreateBackupJob.php lines 37-63 | Backup creates, lists, downloads, deletes |
| 8.6 | Notes CRUD | Backend | CRUD /api/v1/notes. Fields: id, type (Invoice/Estimate/Payment), name, notes, company_id. Used as reusable templates. | routes/api.php line 414 | Notes CRUD works |
| 8.7 | Clone invoice | Backend | POST /api/v1/invoices/{id}/clone. Duplicate invoice with items, taxes, custom fields. Generate new number, set status=DRAFT, paid_status=UNPAID, due_amount=total. | routes/api.php line 274 | Cloned invoice created with new number |
| 8.8 | Global search | Backend | GET /api/v1/search?search=query. Search across customers, invoices, estimates, payments. Return grouped results. | routes/api.php line 210 | Search returns results from all entity types |
| 8.9 | Next number endpoint | Backend | GET /api/v1/next-number?key=invoice. Parse number format setting, find max sequence, return next formatted number. Keys: invoice, estimate, payment. | routes/api.php line 214 | Returns correct next number |
| 8.10 | Cron endpoint for recurring invoices | Backend | GET /api/cron protected by secret key. Triggers recurring invoice generation. Called by external cron hourly. | routes/api.php line 549 | Cron generates due recurring invoices |
| 8.11 | Exchange rate settings page | Frontend | Settings → Exchange Rate Provider page. Table of providers, add/edit modal (driver, API key, currencies, active toggle). Bulk exchange rate update modal on first login if not configured. | ExchangeRateBulkUpdate.vue lines 1-119 | Provider CRUD from UI, bulk update works |
| 8.12 | File disk + backup settings pages | Frontend | Settings → File Disk page (table, add/edit modal, driver forms, set default toggle). Settings → Backup page (disk selector, backup table, new backup modal, download/delete actions). | BackupSetting.vue lines 1-210 | Disk config and backup management from UI |
| 8.13 | Notes settings page | Frontend | Settings → Notes page. Table of saved notes. Add/edit modal with type, name, notes. Select note dropdown on invoice/estimate/payment form. | — | Notes CRUD from UI, selectable on forms |
| 8.14 | i18n setup | Frontend | Configure react-i18next. Create en.json locale file with all UI strings. Add language switcher in preferences. | en.json | All UI strings externalized, language switchable |
| 8.15 | Error handling + loading states | Frontend | Global Axios interceptor (401 → login, 403 → access denied, 422 → validation, 500 → generic). Loading skeletons, empty states, toast notifications. | — | All error cases handled gracefully |
| 8.16 | Responsive layout | Frontend | Sidebar collapses on mobile. Tables scroll horizontally. Forms stack vertically. Touch-friendly tap targets. Test at 320px, 768px, 1024px, 1440px. | — | App usable on mobile and desktop |

9

| # | Task | Description |
| --- | --- | --- |
| 9.1 | Report color settings | Add 9 report color settings to company_settings defaults. Create GET /api/v1/company/report-colors and POST /api/v1/company/report-colors endpoints. |
| 9.2 | Customer Sales Report API | GET /api/v1/reports/{company_hash}/customer-sales?from_date=&to_date=&preview=&download=. Load customers with invoices in date range, sum base_total per customer. Return PDF stream, HTML preview, or PDF download. |
| 9.3 | Item Sales Report API | GET /api/v1/reports/{company_hash}/item-sales?from_date=&to_date=. Group invoice_items by name, sum base_total per item. |
| 9.4 | Profit & Loss Report API | GET /api/v1/reports/{company_hash}/profit-loss?from_date=&to_date=. Income = SUM(payments.base_amount), Expenses = grouped by category with SUM(expenses.base_amount). Net = Income − Total Expenses. |
| 9.5 | Tax Summary Report API | GET /api/v1/reports/{company_hash}/tax-summary?from_date=&to_date=. Group taxes by tax_type, sum amounts. |
| 9.6 | Expenses Report API | GET /api/v1/reports/{company_hash}/expenses?from_date=&to_date=. Group expenses by category, sum amounts. |
| 9.7 | Report PDF templates (Jinja2) | Create 5 HTML templates: reports/sales-customers.html, reports/sales-items.html, reports/profit-loss.html, reports/tax-summary.html, reports/expenses.html. All use company color settings for styling. |
| 9.8 | Reports page (React) | Reports section with 5 report types. Each has: date range picker, "Preview" button (renders HTML in iframe), "Download PDF" button, "Print" button. |
| # | Task | Description |
| 9.9 | Bootstrap endpoint (full spec) | GET /api/v1/bootstrap — Return: current_user (full user object), current_user_settings (all user-level settings), current_user_abilities (list of ability strings for RBAC), companies (all user's companies), current_company (from request header, fallback to first), current_company_settings (all 50+ settings), current_company_currency (currency object), global_settings (api_token, admin_portal_theme, admin_portal_logo, login_page_logo, login_page_heading, login_page_description, admin_page_title, copyright_text), main_menu (generated based on user abilities), setting_menu (generated based on user abilities), modules (enabled module names). Frontend should call this once on app init and store in Zustand global store. |

### Sprint 9 Tasks 9.6–9.15 (the missing ones)

| # | Task | Assignee | Description | Acceptance Criteria |
| --- | --- | --- | --- | --- |
| 9.6 | Tax Summary report API | Backend | GET /api/v1/reports/tax-summary — Params: from_date, to_date. Group taxes by tax_type_id, join with invoices filtered by date range. For each tax type: name, percent, total_tax_amount, invoice_count. Return tax_types[] + total_tax_amount. Support PDF. | Correct tax totals per type |
| 9.7 | Expenses report API | Backend | GET /api/v1/reports/expenses — Params: from_date, to_date. Group expenses by category, sum base_amount. Return categories[] (name, total_amount, expense_count) + total_amount. Support PDF. | Correct expense totals per category |
| 9.8 | Report PDF templates | Backend | Create 5 Jinja2 HTML templates: profit_loss.html, customer_sales.html, item_sales.html, tax_summary.html, expenses.html. Each: company header, date range, data table, totals row, generated-at timestamp. Render via WeasyPrint. | All 5 report PDFs render correctly |
| 9.9 | Reports page (React) | Frontend | Reports section in sidebar. List of 5 report types. Each: date range picker (from/to), "View" button (shows HTML table in-page), "Download PDF" button, "Print" button. Reusable <ReportViewer> component. | All 5 reports viewable and downloadable |
| 9.10 | Config endpoints | Backend | 3 simple endpoints: (1) GET /api/v1/config/fiscal-years — return list: ["1-12","2-1","4-3","7-6","10-9"], (2) GET /api/v1/config/languages — return available locale codes, (3) GET /api/v1/config/retrospective-edits — return options ["allow","disable_on_sent"]. Store in a Python config dict, not DB. | All 3 endpoints return correct config |
| 9.11 | Number placeholders endpoint | Backend | GET /api/v1/number-placeholders?format={format} — Parse a serial number format string like {{SERIES:INV}}{{DELIMITER:-}}{{SEQUENCE:6}}{{DATE_FORMAT:YYYY}} and return the list of placeholder tokens found. Used by the serial number settings UI to show a preview. | Parses format string, returns placeholder list |
| 9.12 | Transaction model + payment gateway support | Backend | Create transactions table: id, transaction_id (from gateway), unique_hash, status (PENDING/SUCCESS/FAILED), type, company_id, invoice_id (FK), payment_method_id (FK), amount, updated_at, created_at. Add transaction_id FK to payments table. Endpoint: GET /api/v1/{company}/customer/payment-method — returns available payment methods for customer portal. Logic: check if payment link is expired (configurable link_expiry_days setting, compare updated_at + days vs now). | Transaction records created on payment attempts |
| 9.13 | Company has-transactions check | Backend | GET /api/v1/company/has-transactions — Check if company has any invoices, estimates, payments, or expenses. Returns {"has_transactions": true/false}. Used to prevent currency change after first transaction. | Returns correct boolean |
| 9.14 | Global search endpoint | Backend | GET /api/v1/search?search={query} — Search customers by name/email/phone (paginate 10). If user is owner, also search users by name/email. Return {"customers": [...], "users": [...]}. Use ILIKE for case-insensitive matching. | Search returns matching customers and users |
| 9.15 | Global search UI (React) | Frontend | Search icon in top navbar. Click opens a search modal/dropdown. Type to search (debounce 300ms). Show results grouped: Customers section, Users section. Click result navigates to customer/user detail page. Empty state: "No results found". | Search works with debounce, navigates on click |